## Slide 1: THE PLANNING PROCESS
Top Mgt.
Strategic
Mid-Mgt.
Tactical
First-Line Mgt.
Operational

## Slide 2: WORKLOAD PLANNING
Annual Plan
Quarterly Plan
Weekly Plan
Daily Plan
Capital Plan for Engineers
O&M Objectives for Maint.
Reasonable Milestones
Specific deliverables
Detailed schedule

## Slide 3: OPERATIONAL MANAGEMENT
Work Planning Metrics:
Inventory
Annual Goal
Performance Standard
Resource Requirements
Schedule

## Slide 4: Annual Operational Planning
Determine requirements for:
Annual maintenance cycle
Standard daily accomplishments
Seasonal/monthly goals

## Slide 5: Annual Operational Planning
Match resources to requirements
Make choices – set priorities
Reality check – are we meeting requirements?

## Slide 6: Work Scheduling: PM
Geographically based
Adjust cycles to physical characteristics & conditions
Determine consequence of failure
Define responsibility for planning/scheduling work

## Slide 7: Work Scheduling: Repair
Dig
No–Dig
Establish backlog standard

## Slide 8: Work Scheduling: Rehabilitation
Establish threshold trigger for rehabilitation
Use team approach – Ops & Engr
Planning long-range to meet regulatory requirements

## Slide 9: Work Scheduling: Special Projects
Manage demand for:
Emergencies
    Backups
    Roots/FOG
Engineering projects
Political response
Assistance to other depts./agencies

## Slide 10: Tools: Project Concept
Define Goal
Define Major Steps
  List Resources Needed
Define Obstacles
  List Solutions or Contingencies
Identify Key Stakeholders
Identify Team Members

## Slide 11: Tools: CPM Charts

## Slide 12: Tools: Gantt Charts
Gantt Chart: Construct Curb Ext.

## Slide 13: Tools: Gantt Charts

## Slide 14: Tools: Timelines

## Slide 15: Tools: Pert Charts
Public Notification – Curb Ext.

## Slide 16: Reporting Tools
Work Order
Crew Reports
Management Reports (weekly/monthly)
Design reports for the audience
    Ops, Engr. Mgt
    Get Buy-In

## Slide 17: Work Management Problems
Scope creep
Managing stakeholder interests and expectations
Inadequate communication
Blown timelines
Material/equipment problems
Unreliable contractor

## Slide 18: PERFORMANCE MANAGEMENT & EMPLOYEE EVALUATION
What are we trying to accomplish?
  Output
  Behavior
Quarterly Objectives

## Slide 19: PERFORMANCE MANAGEMENT
Plan
Do
Check
Act

## Slide 20: THE THREE P’S
PEOPLE
PERFORMANCE
COACHING &
EVALUATION
PERFORMANCE
PLANNING
Notes: <number>

## Slide 21: PEOPLE
Control vs. Commitment
Control
Commitment

## Slide 22: PEOPLE
UNDERSTAND THE INDIVIDUAL
UNLOCK HUMAN POTENTIAL
COACH WITH EMPATHY
Notes: <number>
In the end, all business is conducted through personal relationships. Dave Hill.
In the end, all business is conducted through personal relationships. THE DAVE HILL STORY.

## Slide 23: PERFORMANCE PLANNING
ENCOURAGE SELF-MOTIVATION
CONNECT INTERESTS
SET GOALS
FORGE A COMMITMENT
Notes: <number>
Nancy – this one really needs help. I’m trying to depict three types of networks, internal, external and supporting cast

## Slide 24: Maslow’s Hierarchy of Needs
SELF-ESTEEM
RECOGNITION & RESPECT
SAFETY and SECURITY
SURVIVAL
BELONGING

## Slide 25: GOAL SETTING:
Involve employee in setting goals:
  Performance Development
  Project/Program Accomplishments
  Career Development
Notes: <number>
Set the stage for performance assessment

## Slide 26: SET SMART GOALS:
Specific
Measurable
Attainable
Realistic
Time-Sensitive

## Slide 27: PERFORMANCE COACHING
MOLD EMPLOYEES TO:
Think for Themselves
Take Initiative
Solve Problems
Notes: <number>
Prove appropriate level of support
Don’t smother employees, and don’t leave them to fend for themselves

## Slide 28: COACHABLE MOMENTS:
Performance Results
Job-Task Progression
Innovation and Creativity
Negative Performance Results
Job-Task Retrogression
Mistakes or Lapses

## Slide 29: FEEDBACK MODEL
State the expectation
Describe what the employee did
  Describe specific behaviors
  Do not assume intent
Describe the impact
Describe the goal
Determine what should happen next

## Slide 30: FEEDBACK SKILLS
CORRECTIVE COACHING
Use good judgment – don’t be judgmental
Have civilized dialogue – don’t debate or berate
Provide employee opportunity to solve problem
Work toward a positive future outcome

## Slide 31: FEEDBACK SKILLS
DELIVERING A DIFFICULT MESSAGE
Modify feedback style for individual
Be cognizant of tone & manner
Keep anger out of the picture
State the problem – be specific
Determine the root of the problem
Develop solutions
State expectations & check for understanding
Make a note of your discussion

## Slide 32: WHEN IT ISN’T WORKING OUT . . .
Consult with manager and HR
Restate your expectations
Establish corrective actions
Check for understanding
Observe implementation
Document every step
Terminate within probationary period if performance is not acceptable

## Slide 33: PERFORMANCE APPRAISAL
Continual process
Memorialized by periodic review
Goal is to:
  Review past performance
  Set goals for future performance
  Plan for employee’s development
Make the process participative

## Slide 34: PREPARING TO APPRAISE
Review appraisal form
Have job responsibilities changed?
How have circumstances impacted performance?
Check your performance notes
Prepare to meet with employee

## Slide 35: PREPARATORY MEETING
MEET WITH EMPLOYEE TO PREPARE:
Explain collaborative process
Acknowledge any changes in expectations up front
Ask employee to do self-rating
Ask employee to identify goals
Schedule appraisal meeting

## Slide 36: APPRAISAL MEETING
REVIEW PAST PERFORMANCE:
Job responsibilities
Core competencies
Progress on goals

## Slide 37: APPRAISAL MEETING
PLAN FUTURE PERFORMANCE
Agree on goals
  Program/Project Goals
  Performance Development Goals
  Personal Development Goals
Complete Action Plan
  Identify resources, timelines, benchmarks
  Identify what support you’ll provide

## Slide 38: APPRAISAL TIPS
Schedule adequate time
Prepare in advance
Give the employee time to prepare
Put the employee at ease
Use the feedback model
Check for agreement/understanding
Adjust your style to the individual

## Slide 39: APPRAISAL TIPS
Make appraisal a continual process
Use ongoing debriefing
Check in periodically between formal appraisal discussions
Consider asking employee to give you feedback

## Slide 40: A PARTING THOUGHT . . .
The most rewarding work
is helping other people
realize their potential.